**Daily Scrum or Standup Meeting**

Team name: \_\_Alpha Squad\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Scrum Master: \_\_\_Ben Taylor\_\_\_\_\_\_\_\_\_\_\_\_\_

Date:\_\_\_\_\_\_\_\_\_\_\_Oct 16, 2019\_\_\_\_\_\_\_\_\_\_\_

|  |  |  |  |
| --- | --- | --- | --- |
| **Team Member** | **What did you do since the last scrum?** | **What do you plan to do before the next scrum?** | **What obstacles do you have?** |
| Alex Beeston | Nothing, we just planned last time | Create a model for the rules/announcements page, enable editing for the rules page | I don’t have any obstacles |
| Joey Carlisle | Worked on creating the django project for the auction application. | Finish creating the django project for our auction application. | I don’t have any obstacles. |
| Isaak Johnson | Nothing, we just planned the sprint. | make it so the admin can see links to their pages, make it so an admin can start/stop an auction. | I don’t have any obstacles. |
| Ben Taylor | Nothing, we planned the sprint as a group and assigned tasks. | Create the login page for users and admins. | I don’t have any obstacles. |

# BurndownChart

# Screenshot of you project board

