# Sprint Retrospective

* During your retrospective, spend at least 10 minutes talking over:
  + What went well
    - Documenting things on github
    - Anything that wasn’t coding
    - Communicated between each other well
    - We adapted to the stories we realized needed done first
  + What didn't go well
    - A lot of dependent stories that prevented us from working in parallel
    - Lack of Django knowledge
    - Not as much contribution from people
  + What specific things you can do to improve
    - Joey has a django teaching session
    - More working sessions, possibly once a week group coding session
  + List the measurement criteria
    - 10 hours per person for the sprint, 40 hours total for the group
  + Assign a percentage to each team member based on your metric specified in this sprint's planning
    - Alex Beeston - 2 hours
    - Joey Carlisle - 7 hours
    - Isaak Johnson - 1 hour
    - Ben Taylor - 7 hours
  + Each person should have a percent between 0-100%
    - Alex Beeston - 12%
    - Joey Carlisle - 41%
    - Isaak Johnson - 6%
    - Ben Taylor - 41%
    - Total = 100%
  + Total percent for the team should be 100%
  + Include the scrum master, and all of the members of the group (marking those who are present).
    - All 4 of us are present